Sprint #2 Report

Personal Knowledge Engine

PKE Engineers

6 November 2021

**Actions to stop doing:**

* Doing work all in a couple days

**Actions to start doing:**

* Consistent progress rather than bursts of productivity
* Reaching out to each other when confused or in need of help
* Discussing design aspects more thoroughly with each other

**Actions to keep doing:**

* Touching base consistently
* Staying involved in the general project
* Working together to make a plan
* Required attendance at meetings

**Work completed/not completed:**

**Completed:**

* As a first time user, I want the search function to have an understandable and organized user interface so that I know where information was found and how I can access it.
* As a visual person, I want to have some visual feedback that a search is in progress so that I don’t waste time waiting for a search that isn’t in progress.
* As someone who makes mistakes, I want to be able to cancel a search before it completes so that I can modify it or avoid wasting time finding information that I don’t need.

**Not Completed**

* As a user, I want to see previews of the searched term as it appears in the result files so that I know which files contain useful information.

**Work completion rate:**

* Total User Stories Completed: 3
* Total Estimated Ideal Work Hours Completed: 16
* Total number of days during the prior sprint: 14
* Burn Up Chart:

